PUT ON RAAB STATIONARY

DRAFT—FOR WG MEMBERS SUGGESTED IMPROVEMENTS IN REDLINE BY July 31

Date:		July 23, 2013

To:		Mike Wallerstein, MA DPU (Hearing Officer on D.P.U. 11-75)

From:		Dr. Jonathan Raab (MA DG WG Facilitator)

Subject:	Centralized On-Line Application and Reporting Process

The purpose of this memo is to update the DPU on the progress being made with respect to the utilities’ information tracking and reporting of DG interconnections applications, and to request an extension on making any recommendations regarding the possible establishment of a centralized on-line application and reporting process. Because the DGWG is currently meeting on a monthly basis to complete tranisitional tasks in the DG Report along with new tasks described in DPU Order 11-75-E, the DGWG is now seeking to provide a determination as part of its Enforcement Report due in October 2013.

The DG Report (at 29) states the following:

Over the six months following the Working Group’s Final Report filing to the DPU, the Utilities shall work with DOER, the DPU, and non-utility stakeholders to review the Utility DG Interconnection Tracking and Reporting System and identify issues and opportunities to improve upon the application, timeline assurance, and reporting process. The group shall assess and make recommendations to the DPU by April 1, 2013 on how to best overcome identified limitations and inefficiencies, including, but not limited to, the establishment of a centralized on-line application and reporting process considering both the benefits and costs of having such a centralized process administered by a third-party.

The DGWG is pleased to report to DPU that the utilities are now including in their monthly reports to DOER by the 15th of each month data using a new and more-detailed template reflective of the changes in the tariff for all new projects.  For existing projects, the utilities are in the process of updating these records whenever a new project moves to a new stage in the interconnection review process.  Simultaneously, the utilities are in the process of identifying projects that are no longer active in the application process—and removing them from their application queues (see the DG Report at pages 21 and 33, Item 7).

Over the past two months, DG applicants have been given an opportunity to spot check the dates in the utilities’ data tracking systems, and report back (through DOER) any inconsistencies regarding their records/recollection with respect to the dates recorded in the utilities’ tracking systems.  The utilities are in the process of looking into those inconsistencies and reporting back to the Work Group at its August meeting.  We anticipate using the findings from this exercise to continue to improve each utilities information tracking and reporting systems, as well as improve communications between utilities and applicants around completion dates and next steps (DG Report at 33; Item 12).

Regarding identifying “issues and opportunities to improve upon the application, timeline assurance” each utility has been seeking to streamline their interconnection processes individually.  The utilities have also been spending significant time and effort figuring out an efficient way to operationalize reporting of the clock-stopping feature of the tracking system which allows the utility to track time lapsed for customers and each utility (recognizing the “clock is stopped” for the utility when additional information is needed from an applicant before the utility can proceed (e.g., information, signature, money, etc.).  The utilities report that this particular aspect of the information tracking system is proving challenging to track and report.

Given the current status of fully implementing the information tracking and reporting system of each utility, as well as the other tasks of the Working Group (including working diligently on a group study process and a potential enforcement mechanism--although the latter is at the Department’s request and not part of the Working Group’s original workplan), the Working Group has not yet begun to identify “issues and opportunities to improve upon the application, timeline assurance” or analyzed a centralized on-line application and reporting process.  We propose to take this issue up in the report addressing enforcement in October 2013.

Please let us know if you have any questions or if the Department has a problem with this change in schedule with respect to this issue.

# Footnotes

See the DG Report filed by the DGWG (at pages 29, 33) and DPU Order 11-75-E (at 39), which states that the DGWG shall adhere to the timelines for transition tasks described in the DG Report. The DGWG is aware there are other items on page 33 of the DG Report anticipated to be concluded by this time; see Items 6, 7, 8.  The DGWG encourages the DPU to look at the monthly minutes from the DGWG Transitional Meetings for the status of those efforts.

The DGWG also notes that DOER has been submitting updates about improvements to this reporting on a monthly basis and has posted interactive charts and the monthly updates at the DG Interconnection page: https://sites.google.com/site/massdgic/home/interconnection

Of particular interest, NSTAR provided a detailed update about its interconnection processes as part of its NU Merger Settlement with DOER.

# Comments

DOER was not in support of delaying until September 2013 when the utilities drafted a similar letter – we propose providing a DGWG determination with the October filing as a feature of enforcement because the determination has a strong bearing on how enforcement will be implemented.

The utilities are not obliged to automate and some may not be working to automate.

Deleting “have not discussed” because that is not completely accurate.