Cluster Studies

- Cluster studies describe a means of combining separate applications into a single System Impact Study with site specific issues identified for each applicant, without binding each respective applicant to the feasibility or completion of the other clustered projects

- Members of the cluster retain independent application IDs, and are issued independent ISA's, construction schedules, etc.

- Members will pay their allocation of the Impact Study fees as a deposit for joining the cluster.

- Applicants that elect not to pay the deposit will not be included in the study, and will be withdrawn without refund, and will be forced to reapply.

- Cluster study timelines for the SIS and Detailed Study phases will follow the Complex Standard Path

- The applicants are combined in a cluster until the SIS phase is complete. Clustered applicants will pursue ISA's, construction, and final interconnection independently.

- If any cluster study applicant makes significant or moderate change during SIS, the study will follow the significant and moderate path defined in the Tariff.

- If any cluster study applicant decides not to move forward after the SIS is completed, the SIS must be revisited. The timeline to revisit the cluster study will be by mutual agreement

- All one-time customer extensions outlined in the Tariff are suspended for the duration of the cluster study.

Discrete Cluster Window

- Once an application queue has been established in an area of electrical commonality (see Electrical Interdependence), a cluster study option will become available.

- A discrete cluster study window will be initiated for the duration that leading project is being studied.

  - Example: While Project A is in study, an application for Project B is submitted.

  - A discrete cluster window opens in that area for the duration of Project A’s study.

  - An application submitted for Project C will be eligible for a Cluster Study with Project B.

Electrical Interdependence

- Electrical interdependence shall be defined per utility, as each utility will ultimately determine the potential size of a cluster, and will have to manage its resources to accommodate these clusters (e.g. a utility that defines electrical interdependence on the substation level will drive larger clusters, therefore the studies will be more involved)

- In general, electrical interdependence is triggered when the outputs of two or more applications can be combined at any point on the distribution or sub-transmission system. This includes:

  - Applications on the same feeder

  - Applications on adjacent feeders served by a common substation bus, whose total capacities exceed the minimum feeder load in any season (at which time the outputs would be combined at the substation bus)

Cost Allocation

- Impact Study Cost will be allocated pro rata, by project size in kW

- Upgrade Cost Allocation

  - Line Extension costs will be divided evenly over the cluster members for common line segments. Unique line segments will be the responsibility of the cluster member served by that segment. DG applications that are installed on the new line segments within five years will be subject to retroactive cost-sharing, consistent with utility line extension policy. New applicants through the Simplified Track process are exempt from this requirement.

  - Other equipment—Share common upgrades pro rata by MW, unique upgrades by that DG provider

  - If one or more DG applicants drops out, then remaining applicants share any additional restudy costs required. Deposits are not refunded, instead the deposit will be credited towards any restudies required for the remaining applicants.

// In lieu of a Cluster Study provision in the tariff, here is a brief bit of language to address queued projects under the existing Tariff process.

Currently Queued and Stacked projects (non-cluster)

- Applications that are queued will be notified that the 'lead' Impact Study has been completed within 5 business days of the completion of the SIS phase

- The utility will notify each queued project via email that their queue position has been updated, and that their current queue position is 'X'