Open Issues in MA DG WG

9/5/12

- Language for complex projects in the standard track

  - Utilities:  20 days Impact Study and 45 days for Detailed Study for over $100k in EPS upgrades not including service upgrades for customer site.  Add diagram and

  - DG et al: 10 days Impact Study and 25 days for Detailed Study for over $300k upgrades…

  - [Is there more flexibility if ease the +/- 10% requirement]

- Simplified track increase screen from 10kw to 15kw

  - Utilities:  Move from 10 kw to 15 kw, but retain 15 days for review.  But if don’t pass #5 screen (usually transformer related) leave in Simplified and 15 days to review screens instead of 10 (i.e., up to 20 days).

  - DG et al: HW ponder

- Expedited minimum screen 67% vs. 100%

  - Utilities: 67%

  - DG et al: 100%

- Force Majeure definition and

  - Utilities: Include gov’t language, but clarify does not include policy changes that change volume

  - DG et al: FM applies to individual projects and stops clock, but drop gov’t language (CVEC will redline)

- Change in application volume due to change in policy; Government in FM

  - Utilities: Just link to assurance/timelines

  - DG et al: Include this in Service Quality/Assurance section in report

- Customer stale project management, including “with cause” and one year timeframe for construction after get the IA (who is constructing?)

  - Utilities:

  - DG et al:  Extension for fee and extension for cause (bring language tomorrow)

- Utility assurance (incl. Reid’s Service Quality Metric and DG suggested Interim Approach)

  - SQM

    - Utilities:  Reed’s Proposal reasonable starting place (needs to be consistent w/existing DPU SQ guidelines and methodology)

    - DG et al: Reed’s proposal minus dry year run, start in 2014 w/lower-level target (% of timelines in tariff as benchmark) established by DPU

  - Other Utility Assurance (Interim/On-Going)

    - Utilities: Application reimbursement, Inform DPU/Applicant when deadlines missed, Expedited DPU process (ombuds), outside engineer option,  increased timeline reporting (probably  ok), no penalties

    - DG et al: Michaels list including penalty, and increased time clock reporting

- Fees (expedited and standard track fee, and O&M fee)

  - Utilities: No fees Simplified or pre-application, Expedited/Standard $5/KW and $10,000 max.  Annual O&M for new applicants, (comment period w/evidence)

  - DG et al: O&M wrong forum (non-negotiable) needs full forum for all c/b; Expedited/Standard reaction tomorrow

  - AG:  Utilities confirm their avg. numbers are similar, provide substantiation.  O&M needs recovery plan

- Centralized online application and tracking vs. utility chess clock

  - Utility: Each utility starts own chess clock, and upgrade common monthly reporting with more granularity for projects going forward (one month to design, up to 6 months to fully phase in), delay central administrator

  - DG et al: Utility proposal possible otherwise central administrator

- Defining ombudsman/ADR role

  - DG Proposal:  Circulate tonight

- Transition strategy

  - Utilities: Why geographic mapping on list

- Technical standards manual, updating process and one central manual

  - DG Propoasl: Circulate

  - Uitlites:

- Other, including taxes and insurance

  - DG Proposal: Language

  - Utility: Respond..