Work Plan for Transition Period and On-Going Collaboration

Drafted by Dr. Jonathan Raab and Walker Larsen

For Consideration by MA DG WG at 9/6 Plenary Mtg.

List of Activities (Timelines)

Transition Plan

- Redline tariff (one month)

- Develop RFP for online administrator (one month)

- Consult on online administrator selection, design, and implementation (9 months)

- As part of the transition effort, utilities will compare their standards w/GRID’s and have process laid out including schedule for developing manual(s) (one month)

- Add feeder info to existing monthly report (on-going)

- Accessible geographic mapping that will show feeders/circuits and DG activity (including names of sub-stations, circuits served) (9 months)

- Develop role for ombudsman and implement (3 months)

- Develop near-term clock solution and clock stoppage tracking (while waiting for online system) (3 months)

- Trouble-shoot during implementation of initial applicant withdrawal (4 months)

- Develop on-going trainings including online modules (6 months)

- Plan for monitoring IEEE 1547 and national best practices (3 months)

- Other?

Transition Plan Questionss

- Meet weekly for first month (redlined tariff and RFP for online administrator development) and then monthly thereafter?

- What needs to wait for DPU approval before starting, and what doesn’t?

- Is facilitation support needed for transition period?  Any additional consulting support?

- Other?

On-Going Collaboration

- Technical committee working on standards manual (2x year)

- Other?