Massachusetts DG Interconnection Collaborative Working Group

Facilitator: Dr. Jonathan Raab, Raab Associates, Ltd.

Working Group Transition Monthly Meeting #3

January 22, 2013

Conference Call: (866) 576-7975 Code:  175495

Draft Meeting Summary

23 Working Group members were on the call

9:00	Review Goals and Agenda for Day—Jonathan Raab, Raab Associates

- Dr. Raab reviewed the agenda, and noted that no order yet from DPU on WG Report or redlined tariff

9:10	Updates:

- Information Tracking & Reporting

  - Transitioning to new format, haven’t submitted last month yet

  - DOER—Use new format and instructions for how to report responses in each column in conforming format, ok if some columns blank for now

  - DOER will organize call w/utilities

- Initial Applicant Withdrawal Process (review draft letter from NU)

  - Draft letter for all the utilities

  - Add link to tariff (DG website)?

  - Consider forwarding to DPU FYI?  Concern this would slow things down and not approval not needed.

- Insurance & Tax Mark-Up—DOER and Utilities

  - Don’t envision any tariff changes on these issues—mulling over solutions that don’t require tariff changes.  DOER will check w/hearing officer about whether anything formally needs to be filed—maybe set up as conference call to avoid ex parte issue.  If so, will coordinate with utilities.

- Mapping and Recent Rural Electrification (on Upgrade RFP—DOER Work)

  - No update—DOER consultant on schedule, talking w/utilities as needed.

- Other updates??

  - FERC order w/workshops (including minimum load)—JDR post

9:40	Technical Advisory Review Group

- By-laws/Guidelines

  - How deal w/agenda items that are brought up repeatedly?

    - Up to Chair/Vice-Chair—allow if new significant information

    - Group ok w/leaving substantive decisionmaking to utilities, and process decisionmaking to Group

  - Agendas set by Chair and Vice-Chair working together

  - Include items listed in report at first meeting for at least initial discussion

  - Utilities each appoint own representative, non-utilities appoint own members based on active participation in DG WG

  - Clarify DPU participation in “review & modifications” similar to non-utility members regarding “discussion & feedback”

  - If difference of opinion/disagreement related to technical standards will be noted in meeting notes (w/specific technical rationale) and who supports what—[all on call agree with this]

    - Numerous non-utility parties still prefer formal voting first to identify whether disagreement and who, before noting

    - Utilities don’t think it’s appropriate for them to vote on their technical standards, but identify any disagreements through discussion

  - Danielle & Michael work on a new draft, with JDR help if needed

- Plans for 2013 meetings (Dates/Locations/Members)—

  - Utilities—pick date or two in February (and location)

  - Non-utilities-identify representatives and Vice-Chair, and feedback on dates

  - Chair and Vice-Chair get together on the agenda planning

- NSTAR 12 Point Check List (added to agenda at DOER’s request)

  - Purpose, and is this new and incremental?

  - Utilities: Summary of things needed—all linked to things in tariff, will revise

  - Clarify language, add document to Technical Advisory Group agenda

10:30	Dealing With Stacked Projects thru Group Studies or Other Means

- Strategy for tackling this issue (over 3 more mtgs.)

- Should we start with straw proposal

  - CA still struggling with this and won’t likely see language from them until 2/19 (our next meeting)

- Look at experience w/Group studies in MA—Case Studies

- For next meeting (February):

  - Refresh ourselves on stacked projects procedures

  - Look in detail on NSTAR and NGRID cluster/group study experience

  - Brainstorm options for dealing with stacked projects

  - Discuss CA group study proposal (due 2/19) in March meeting

11:15	Trainings and Online Modules—Utility-lead (approach, types, dates)

- Consider splitting seminar topics to 3-4 different foci and move them around the state (simplified; expedited/standard; net metering; & CHP)

  - Possibly add a technical standards workshop, and/or can add additional slides to expedited/standard presentation

  - Can do these on separate days stand alone, or same day one after the other

  - Considering move to more multi-utility statewide workshops in different locations, than utility-specific workshops

- Working on the schedule/location

- Working on ways to improve remote participation (not fully webinars)

  - Consider once a year webinar

- Haven’t thought thru online certification required modules yet

11:50	Planning for February Meeting and Beyond, & Next Steps

- February 19th Meeting

  - Stacked Projects/Group Studies

  - Monthly Reporting/Online Reporting/Central Application/Administrator

  - Workshops/Training/Certification

  - Updates

    - 12 Point Verification

    - First Tech Advisory Review Group

  - To Do

    - Mtg Summary—JDR

    - Agenda for next Transition WG 2/19 Mtg—JDR

    - Tech Advisory Group By-Laws/Guidelines—Danielle/Michael/JDR

    - DOER/Utility Call on Monthly Reporting Consistency—Gerry, DOER

    - Inform DPU on Status of Insurance/Tax Issues—Gerry, DOER

    - Membership (& Chair/Vice-Chair) & Date Location first Tech Advisory Group--All

12:00 	Adjourn

MA DG Interconnection Collaborative Working Group Website: http://massdg.raabassociates.org

Facilitator, Dr. Jonathan Raab, Raab Associates, Ltd., 118 South St. #3A, Boston MA 02111

Tel: 617-350-5544, Fax: 617-350-6655

Email: raab@raabassociates.org or susan@raabassociates.org

www.RaabAssociates.org