Massachusetts DG Interconnection Collaborative Working Group

Facilitator: Dr. Jonathan Raab, Raab Associates, Ltd.

Working Group Transition Monthly Meeting #1

November 15, 2012 Conference Call

Call in Number (866) 576-7975 Code:  175495

Meeting Summary

17 people were on the call (10 utility reps; 3 DG reps; MA DOER; MA AG; Cape Light; and Low Income Network)

- Review Goals and Agenda for Day—Jonathan Raab, Raab Associates

- No DPU order yet—assume it will include both process for tariff review and approval; and blessing/direction on non-tariff related Report recommendations

- Information Tracking & Reporting (Status Update)—DOER & Utilities

- DOER developed spreadsheet template and posted on website based on Appendix B of the WG Final Report.

- Will distribute template directly to the utilities through Danielle.

- Utilities may need to adjust the holidays.  Some utilities still in storm response mode (i.e., force majeure for Sandy)—need to record beginning and ending dates—may vary by utility even with same storm.

- October reports just went in from utilities

- DOER website is out of date (June)—needs updating

- New template will be used for November new applications and existing applications that move to new stage—still targeting for 12/15 filing

- Planning for Technical Advisory Committee—WG Discussion

- Sandy and order to implement net metering has delayed each utility analyzing their own company-specific technical standards and areas of commonality and differences.  NGRID has standards manual already.

- Utilities will start comparative review w/6 issues on bottom of page 30 in their review, and identify any other obvious areas where there may be significant differences (or standards don’t exist yet for a particular utility) for kick-off Technical Review Group meeting

- Tech Standards Review Group—Non-Utility proposal—1 gov’t/customer spot and 2 DG spots.  Actual representatives TBD, but will have to have sufficient and adequate technical expertise in power distribution/DG.

- Discussed how to handle various functional issues—facilitation, meeting summaries, chair/co-chair, agenda development, use of alternates, quorum requirement if any.  Agreed to further discuss/outline options in December WG mtg. Probably let Review Group make final process decisions at first meeting (preferably by consensus)

- Have nominations for members for December WG meeting

- Updates:

- Insurance & Tax Mark-Up—DOER and Utilities—Meeting rescheduled due to Storm to next Monday

- Other updates

  - DOER RFP consultant upgrade website for DG—early 2013

- Planning for December Meeting and Beyond, & Next Steps

  - Agenda for December Meeting

    - Planning for DG Technical Standards Work Group

    - Utility Monthly Reporting

    - Initial Customer Withdrawal Plan (aka purge)

      - National Grid mentioned that they have already begun withdrawal process while other utilities waiting DPU order

      - Assuming clear order from DPU—Jack/Danielle agreed to draft withdrawal letter for review at December meeting

  - DPU Order

    - Agreed that if DPU order came out soon, and WG needed to discuss ahead of next meeting—would set up conference call to do so

  - Next Transition WG Meeting

    - December 11th at Saltonstall (100 Cambridge St., Boston) from 9 to 4 if need be

    - JDR will put out agenda ahead of meeting

  - Meeting Summary—JDR will complete and post

MA DG Interconnection Collaborative Working Group Website: http://massdg.raabassociates.org

Facilitator, Dr. Jonathan Raab, Raab Associates, Ltd., 118 South St. #3A, Boston MA 02111

Tel: 617-350-5544, Fax: 617-350-6655

Email: raab@raabassociates.org or susan@raabassociates.org

www.RaabAssociates.org