Utility Timeline Assurance – Interim Period

Use of the Utility DG Interconnection Tracking and Reporting System

The Utilities shall use the Utility DG Interconnection Tracking and Reporting Template established by the DGWG and referenced as an Excel file to the final report, or an equivalent approved by DPU and DOER, to track each interconnection project.  The reporting system shall include at a minimum the fields listed in the following table (INSERT TABLE OF FIELD HEADINGS).  Modifications to the template shall be made only by mutual agreement of the Utilities, DG Caucus, and DOER.  The Utilities shall begin implementing the Tracking and Reporting system as follows:

Immediately after the DGWG final report filing to the DPU, for all new applications received;

Immediately after the DGWG final report filing to the DPU, for all existing applications that begin a new interconnection step in the tariff.

The Utilities shall file a monthly report by the 15th of the following month to DPU and DOER beginning for the October 2012 time period, providing the Utility DG Interconnection Tracking and Reporting file showing all entries for all projects being tracked.

The Utilities shall make available to any applicant upon request within 2 business days the complete record of the Utility DG Interconnection Tracking and Reporting file pertaining to the applicant’s DG interconnection project.

Over the six months following the DGWG final report filing to the DPU, the Utilities shall work with DOER and DG stakeholders to review the Utility DG Interconnection Tracking and Reporting System and identify issues and opportunities to improve upon the application, timeline assurance, and reporting process.  The group shall assess and make recommendations to the DPU by April 1, 2013 on how to best overcome identified limitations and inefficiencies, including, but not limited to, the establishment of a centralized on-line application and reporting process considering both the benefits and disbenefits of having such a centralized process administered by a third-party.